VouchCare

Backend Developer — Meeting Brief

Pre-meeting summary of all technical requirements discussed to date

| Date 19 March 2026 | Role Backend Engineer | Stack NestJS / PostgreSQL | Release 25 March 2026 |
| --- | --- | --- | --- |

# 1. Product Overview

VouchCare is a multi-platform healthcare orchestration layer for Nigerian HMO enrollees and hospital providers. It solves two compounding problems:

- Patient problem — Patients visit the wrong-tier hospital (92.9% self-refer directly to specialist hospitals), leading to overcrowding and delayed care.

- Hospital problem — Hospitals wait 30–90 days for HMO reimbursements, causing cash-flow instability and reluctance to accept insured patients.

VouchCare merges AI-powered triage with real-time payment rails to eliminate both problems in a single platform.

## Core Portals

| Portal | Primary Users |
| --- | --- |
| Mobile Web App | Patients / HMO Enrollees |
| Hospital Desktop Dashboard | Receptionist, Accountant, Medical Director |
| HMO Management Portal | Claims Officer, Network Manager, HMO Admin |

# 2. Backend Architecture

The backend is a NestJS monolith (extendable to microservices) with the following core layers:

| Layer | Technology / Notes |
| --- | --- |
| API Layer | REST (CRUD) + WebSocket (WSS) for real-time claims dashboard |
| Event Bus | Redis Pub/Sub or BullMQ — propagates state changes across portals |
| Primary DB | PostgreSQL — users, enrollees, claims, payments, facilities |
| Cache | Redis — HMO Policy Matrix (24hr TTL), referral token metadata (60s TTL) |
| Auth | Phone + OTP via Termii/Twilio, short-lived JWTs + refresh token rotation |
| LLM (Triage) | Groq (Llama 3.3 70B) — free, fast. Gemini 2.5 Flash-Lite as fallback |
| Payments | Interswitch Transfer API, Webpay, Paycode — split HMO + co-pay |
| HMO Data | Heala API — enrollee validation + benefit access (partner.heala.io) |
| File Storage | AWS S3 or Cloudinary for QR code images |

# 3. Database Schema

PostgreSQL with the following domain groups. All primary keys are UUID. Timestamps use TIMESTAMPTZ.

## 3.1 Core Tables

| Table | Purpose |
| --- | --- |
| users | All actors (patient, receptionist, accountant, HMO staff). Role-based. |
| otp_sessions | Phone + OTP auth flow with expiry. |
| refresh_tokens | JWT refresh token rotation per user. |
| enrollees | HMO enrollee profiles linked to users, HMOs, and plans. |
| hmos | HMO organisations with API provider credentials (encrypted). |
| hmo_plans | Coverage tiers, ICD-10 ranges, co-pay %, drug formulary per plan. |
| facilities | Hospitals/clinics with tier, geo-coordinates, wallet ID. |
| facility_hmo_accreditations | Which HMOs a facility is accredited with + tariff schedule (JSONB). |
| facility_staff | Links users to facilities with department and role. |

## 3.2 Triage & Referral Tables

| Table | Purpose |
| --- | --- |
| triage_sessions | Full triage record: raw symptoms, ICD-10 codes, tier, confidence score, co-pay estimate. |
| referral_tokens | AES-256-GCM encrypted QR tokens with 60-second rolling TTL. Scanned by receptionist. |

## 3.3 Claims & Payment Tables

| Table | Purpose |
| --- | --- |
| claims | Full claim lifecycle: submitted ICD-10, bill amounts, HMO portion, co-pay, adjudication status. |
| claim_line_items | Individual procedures/drugs per claim. |
| payments | Every financial movement: hmo_settlement, copay, escrow_hold, escrow_release. Links to Interswitch txn IDs. |
| escrow_ledger | Append-only ledger of HMO escrow movements per claim. |

## 3.4 Supporting Tables

| Table | Purpose |
| --- | --- |
| fraud_signals | Flagged anomalies: ICD-10 mismatch, cost outlier, location mismatch, duplicate claim. |
| claim_cost_baselines | Historical avg cost per (facility, ICD-10) pair for fraud detection. |
| health_passports | Compact signed JSON payload for offline sync to IndexedDB. |
| facility_ratings | NPS score + wait time per visit for network manager dashboard. |
| audit_log | Immutable append-only log (BIGSERIAL PK). Every financial and clinical action logged. |

# 4. Feature Phases & Backend Work

## Phase 1 — MVP (Launch)

| Goal | Working demo: patient triages → gets token → receptionist scans → claim created |
| --- | --- |

| Feature | What Backend Builds | Key Requirement |
| --- | --- | --- |
| Auth / OTP | Phone + OTP endpoint, JWT issue + refresh | Termii or Twilio for SMS delivery |
| AI Triage | Symptom input → ICD-10 mapping → tier recommendation → co-pay estimate | Groq (free) + rules-engine fallback. <3s response. |
| Policy Validation | Cross-reference ICD-10 against HMO plan (Redis cache) | Policy Matrix cached per hmo_id + plan_id |
| QR Token | AES-256-GCM encrypted token, 60s TTL in Redis, QR image generated | Token hash stored in DB; full payload in Redis only |
| Token Scan | Receptionist scans → decrypt → validate → return green/red status | WebSocket event fired on scan to claims dashboard |
| Real-time Claims | WebSocket rooms per hospital_id, push claim events | Socket.io with RBAC-scoped event subscriptions |
| Facility Matching | Geo-sort accredited facilities by tier and proximity | Haversine SQL query, radius expansion fallback |

## Phase 2 — Financial Scaling (6-8 months)

| Goal | Real money moves: HMO escrow held, hospital paid within 24hrs, patient co-pay collected |
| --- | --- |

| Feature | What Backend Builds | Key Requirement |
| --- | --- | --- |
| Escrow Hold | Pre-authorise HMO wallet on triage confirmation via Interswitch | "Payment Guaranteed" flag on referral token |
| Settlement Rail | On claim approval, trigger Interswitch transfer to hospital wallet (T+1) | Store claimId <> interswitchTxnId mapping |
| Co-pay Wallet | Split bill: HMO portion + patient co-pay via Webpay/Paycode | Interswitch Paycode API for cardless payment at desk |
| Webhook Handler | Receive Interswitch payment status callbacks, update claim + emit WS event | Idempotent processing — deduplicate by txn ID |
| Adjudication Engine | Auto-approve claims where submitted ICD-10 matches triage ICD-10 | Rules-based, no ML needed. Flag edge cases for manual review. |
| Fraud Detection | Pattern-match on cost, location, time against claim_cost_baselines | Write fraud_signals, route to HMO claims officer queue |

## Phase 3 — Ecosystem (12 months)

| Feature | What Backend Builds | Key Requirement |
| --- | --- | --- |
| E-Pharmacy Handshake | Transmit e-prescription to pharmacy inventory via Interswitch API, verify drug coverage | Heala WFS or WellaHealth API integration |
| Offline Health Passport | Sync compact signed JSON to browser IndexedDB via /health-passport/sync endpoint | ETag-based caching, under 10KB payload |
| Corporate Admin Portal | Aggregated analytics with differential privacy layer for employer wellness reports | OLAP queries on anonymised claim data |
| Predictive Analytics | Geographic heatmap of triage data for outbreak detection | Feed anonymised ICD-10 clusters to public health endpoints |

# 5. AI Triage Engine — Detail

## 5.1 Flow

| Step | Detail |
| --- | --- |
| 1. Emergency Keyword Check | Synchronous regex scan BEFORE LLM call. "chest pain", "can't breathe", "stroke" etc. → bypass to emergency response immediately. |
| 2. Parallel Execution | LLM call + Redis policy matrix fetch run in Promise.all() simultaneously to stay under 3s. |
| 3. LLM Parsing | Groq (Llama 3.3 70B) parses symptoms → returns JSON: parsed_symptoms, icd10_codes, urgency_level, recommended_tier, confidence_score, reasoning. |
| 4. LLM Timeout Fallback | 1500ms hard timeout. On failure → rules-based decision tree (deterministic, offline-safe). |
| 5. ICD-10 Emergency Check | Validate LLM-returned ICD-10 codes against hardcoded emergency prefix list. |
| 6. Policy Validation | Cross-reference ICD-10 + tier against enrollee's plan in Redis. Calculate co-pay and HMO portion. |
| 7. Facility Match | Haversine SQL query: nearest accredited facility for confirmed tier. |
| 8. Token Generation | If policy approved, generate AES-256-GCM token with 60s TTL. |

## 5.2 LLM Setup (Free Tier)

| Provider | Details |
| --- | --- |
| Primary: Groq | Model: llama-3.3-70b-versatile. Free: ~14,400 req/day. SDK: npm install groq-sdk. API key: console.groq.com (no card). |
| Fallback: Gemini | Model: gemini-2.5-flash-lite. Free: 1,000 req/day. SDK: npm install @google/generative-ai. Key: aistudio.google.com (no card). |
| Final Fallback | Rules engine (local). Keyword-to-ICD-10 map with Nigerian symptom phrases (Pidgin support). |

## 5.3 Safety Guardrails

- Never diagnose — only recommend a care tier and ICD-10 range

- Never recommend specific drugs by name

- Always attach disclaimer on every triage response

- If confidence_score < 0.6 → surface low-confidence warning to patient

- Emergency bypass always returns nearest tertiary hospital + call 112 prompt

- Every triage session stored with reasoning field for audit

# 6. External Integrations

| Integration | Purpose & Notes |
| --- | --- |
| Heala API | Primary HMO middleware. Enrollee validation, benefit access, claims automation. Sign up at partners.heala.io. Contact: tech@heala.ng |
| Interswitch Transfer API | T+1 hospital settlement. Maps claimId to Interswitch txnId. Webhook handler required for payment status callbacks. |
| Interswitch Webpay | Patient co-pay collection via web payment form. |
| Interswitch Paycode | Cardless payment code. Hospital "pulls" patient co-pay at billing desk without card. |
| Termii / Twilio | OTP SMS delivery for phone-based auth. Termii preferred for Nigerian numbers. |
| WellaHealth WFS | Phase 3: pharmacy fulfilment API for e-prescription handshake. |
| Groq API | Free LLM inference. No card required. console.groq.com |
| Gemini API | Free LLM fallback. No card required. aistudio.google.com |

# 7. Non-Functional Requirements

| Requirement | Target & Implementation |
| --- | --- |
| Triage response time | <3 seconds on mobile latency. Achieve via parallel Promise.all(), Redis cache on hot path, 1500ms LLM timeout with fallback. |
| API uptime | 99.9%. Horizontal scaling behind load balancer, Redis for session state (not in-memory). |
| Low-bandwidth support | API responses must be minimal JSON. No over-fetching. Field projections on all queries. |
| Security — PII | All patient data encrypted at rest (AES-256). HTTPS only. hmos.api_credentials encrypted before DB insert. |
| Security — Auth | RBAC enforced on every endpoint and WebSocket event. Short-lived JWTs + refresh rotation. |
| Audit trail | Every financial and clinical action written to audit_log (append-only, BIGSERIAL PK). |
| NDPR Compliance | Nigerian Data Protection Regulation. Data residency in Nigeria. No patient data sent to non-compliant external services. |
| Token expiry | Referral tokens: 60s TTL in Redis (not DB) for O(1) expiry checks at scan time. |

# 8. RBAC — Roles & Access

| Role | Access Scope |
| --- | --- |
| patient | Own triage sessions, own referral tokens, own health passport, own payment history |
| receptionist | Scan tokens (read-only claims view for their facility) |
| accountant | Full claims dashboard for their facility, settlement ledger, CSV export |
| medical_director | Full facility view: claims, treatment logs, settlement reports |
| claims_officer | HMO-wide claim queue, adjudication actions, fraud signal review |
| network_manager | HMO-wide facility performance, NPS data, referral volume routing |
| hmo_admin | Full HMO portal: escrow management, plan configuration, network oversight |

# 9. Out of Scope

| Note | These are explicitly excluded from the backend. Do not build them. |
| --- | --- |

- Native mobile apps (iOS/Android) — web-only

- EMR / clinical record storage — no patient medical history

- Direct drug ordering or prescription writing

- Hardware manufacturing

- International expansion — Nigeria only

- Acting as a payment processor — all financial movement routes through Interswitch APIs

- Direct clinical diagnosis — AI triage only recommends tier, never diagnoses

# 10. Open Questions for the Meeting

Raise these with the team — they are blockers or decisions that affect backend design:

| Question | Why It Matters |
| --- | --- |
| Which HMOs are confirmed for the pilot? | Determines if we build direct HMO integrations or route everything through Heala API. Heala is faster but Hygeia/Reliance direct gives more control. |
| Has Interswitch sandbox access been set up? | Payment rail is the highest-risk integration. Needs earliest start. Sandbox credentials should be in hand before any payment code is written. |
| Is Heala partnership confirmed? | Heala is the enrollee validation layer. Without it, token scan (Phase 1 core feature) cannot work at all. |
| What is the seeding plan for the HMO Policy Matrix? | The Redis cache needs real plan data (covered tiers, ICD-10 ranges, co-pay %). Who populates this — PM, HMO partner, or engineer? |
| Who owns the ICD-10 to tier mapping? | The rules-engine fallback uses a hand-coded symptom map. A clinician should review or approve this before go-live. |
| Is there a staging/sandbox environment? | Backend needs separate environments for Interswitch sandbox, Heala sandbox, and Groq free tier to avoid production data contamination. |
| What is the data residency requirement? | NDPR compliance may restrict which cloud providers and regions can be used. This affects AWS region selection. |

# 11. MVP Timeline — 1 Week Sprint

Team: 1 backend dev + 1 frontend dev. Target: fully functional end-to-end demo by Day 5.

| Stack | TanStack Start (full-stack, one repo) ¦ Prisma + PostgreSQL ¦ Upstash Redis (free tier) ¦ Groq API (free) ¦ Railway deployment |
| --- | --- |

## 5 Features Only

| Feature | Why It Makes the Cut |
| --- | --- |
| 1. Phone + OTP Auth | Gates everything behind identity — non-negotiable |
| 2. AI Triage (Groq) | The hero feature — patient inputs symptoms, gets tier + nearest facility |
| 3. QR Referral Token | The wow moment — patient shows code at hospital reception |
| 4. Token Scan + Verification | Proves the full handshake works end-to-end |
| 5. Claims List (polling) | Hospital side — 5-second polling, no WebSockets needed for MVP |

| Cut for Now | Interswitch payments (mock UI only) ¦ Fraud detection ¦ Escrow ledger ¦ Offline passport ¦ HMO portal ¦ Facility ratings |
| --- | --- |

## Day-by-Day Plan

| Day 1 — Foundation | Backend: TanStack Start + Prisma + Upstash Redis setup. sendOtp + verifyOtp server functions (Termii). JWT cookie auth middleware. Seed 5-10 facilities + 2-3 mock HMO plans in DB. Frontend: Project setup, routing, auth pages (phone input to OTP to redirect). Basic layout + nav shell for patient and hospital views. |
| --- | --- |

| Day 2 — Triage Engine | Backend: Groq API integration — runTriage server function. Rules engine fallback (10 hardcoded symptom patterns, Nigerian Pidgin support). Policy Matrix seeded in Upstash Redis (2-3 mock HMO plans). Facility matching — Haversine SQL query, return nearest 3. Frontend: Symptom input form (multi-step: symptoms, duration, severity). Streaming loading states. Triage result display — tier badge, facility list, co-pay breakdown. |
| --- | --- |

| Day 3 — Token Flow | Backend: generateToken server function — AES-256-GCM encryption, 60s TTL in Redis + persisted in DB. scanToken server function — decrypt, validate, return coverage status. createClaim — auto-triggered on successful scan. Frontend: QR code display on patient side (npm: qrcode). Hospital scan page — camera or manual token ID entry. Green/red verification result screen with enrollee details. |
| --- | --- |

| Day 4 — Hospital Dashboard | Backend: getActiveClaims — filtered by facilityId, polled every 5 seconds. updateClaimStatus — approve/reject with reason. RBAC middleware — role check on all protected server functions. Frontend: Claims table with status badges, auto-refresh every 5 seconds. Claim detail modal — enrollee info, bill breakdown, approve/reject actions. |
| --- | --- |

| Day 5 — Ship | Both: End-to-end test the full flow: sign up to triage to token to scan to claim. Fix edge cases — expired token, denied policy, no nearby facility. Deploy to Railway (one dashboard, free tier, connects directly to repo). Prepare demo script — walk through Funke (patient) then Chidi (hospital accountant). |
| --- | --- |

## TanStack Start — Folder Structure

| Path | Purpose |
| --- | --- |
| app/routes/auth/ | Login + OTP verify pages |
| app/routes/patient/triage.tsx | Symptom input form (multi-step) |
| app/routes/patient/token.tsx | QR code display page |
| app/routes/hospital/scan.tsx | Receptionist token scan page |
| app/routes/hospital/claims.tsx | Accountant claims dashboard (5s polling) |
| app/server/auth.ts | sendOtp, verifyOtp, getSession |
| app/server/triage.ts | runTriage, getTriageSession |
| app/server/token.ts | generateToken, scanToken |
| app/server/claims.ts | getActiveClaims, updateClaimStatus |
| app/server/lib/db.ts | Prisma client singleton |
| app/server/lib/redis.ts | Upstash client singleton |
| app/server/lib/groq.ts | Groq client + triage prompt |
| app/server/lib/crypto.ts | AES-256 token encrypt/decrypt |
| prisma/schema.prisma | 8-model slim schema (MVP only) |

| Golden Rule | The full patient-to-hospital flow must work end-to-end before anything else gets attention. If Day 4 arrives and the flow is broken — drop the dashboard and fix the flow. A broken flow kills the demo. A missing feature does not. |
| --- | --- |

| Demo Order | Walk evaluators through Funke's journey (patient) then Chidi's journey (hospital accountant). These two personas cover the entire value proposition in under 5 minutes. |
| --- | --- |